|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Phase | Activities | Duration | Milestone | Deliverable |
| Planning | Collect business details, client requirements, research about clients need | 1 day (starting from 21st May) |  |  |
|  | Prepare contract document , WBS | 1 day (21st May |  |  |
|  | Identify use case | 1 day (22nd May) |  |  |
|  | Identify technical requirements, typography plan | 1 day (22nd May) |  |  |
|  | Identify hosting service , domain registration | 1 day (23rd May) |  | Approved Contract, Use Case Diagram, Typography plan, |
| Execution | Design - Prototype | 2 days (24th May) |  |  |
|  | User testing | 1 day (26th May) |  |  |
|  | Develop Custom theme | 1 day (27th May) |  |  |
|  | Initial Coding/ setting up base structure | 3 days (28th May) |  |  |
|  | First iteration ready | 2 days (29th May) |  | Stage one Website created |
|  | User testing | 1 day (30th May) |  |  |
|  | Complete final website design |  |  |  |
|  | Deploy hosted website |  |  | Final website completed |
| Documentation | Train Client on how to use website |  |  |  |
|  |  |  |  |  |