|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Phase | Activities | Duration | Milestone | Deliverable |
| Planning | Collect business details, client requirements, research about clients need | 1 day (starting from 21st May) |  |  |
|  | Prepare contract document , WBS | 1 day (21st May |  |  |
|  | Identify use case | 1 day (22nd May) |  |  |
|  | Identify technical requirements, typography plan | 1 day (22nd May) |  |  |
|  | Identify hosting service , domain registration | 1 day (23rd May) |  | Approved Contract, Use Case Diagram, Typography plan, |
| Execution | Design - Prototype |  |  |  |
|  | User testing |  |  |  |
|  | Develop Custom theme |  |  |  |